openETCS Workshop
openETCS itea2 Review
WP7 – Toolchain Development
supported by:
openETCS@ITEA2 Project
Michael Jastram
Paris, July 3rd 2013

---
The Big Picture
RM Tool
WP7
Toolchain
WP3
Modeling
Modeling Tools
Safety Analysis Tools
WP2
Requirements
Requirements
WP4
V&V
V&V Tools
Model Transformation
Tools
WP5
Demonstrator
Code Generation Tools
Image courtesy of -Marcus- / FreeDigitalPhotos.net
Feedback
Traceability
Integration
Qualification

---
An Integrated Tool Chain
Source: https://github.com/openETCS/requirements/tree/master/D2.6-9
Image courtesy of graur codrin / FreeDigitalPhotos.net

---
Workpackage Structure
WP7 Toolchain
Michael Jastram / Formal Mind
T7.1 Primary Toolchain
Marielle Petit-Doche / Systerel
T7.2 Secondary Toolchain
Marielle Petit-Doche / Systerel
T7.3 Toolchain Development
Jan Peleska & Cécile Braunstein
University Bremen
T7.4 Ecosystem
Jonas Helming / EclipseSource
Image courtesy of Vichaya Kiatying-Angsulee / FreeDigitalPhotos.net

---
Timeline
Today
OpenETCS
Kick-Off
First benchmark started
Decision on Primary Tooling
Second Release of tool chain
12 benchmarks underway
WP7: Tooling
Decision on Secondary Tooling
WP3: Modeling
First release of tool chain
Split of WP3
2013
2012
2014
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Development Infrastructure
WP7 DoW complete
 WP2 deliverables complete
Architecture
Decomposition & Distribution of work
1st Scrum Sprint
First preliminary WP2 deliverables
Image courtesy of -Marcus- / FreeDigitalPhotos.net

---
2014 – 2015: Regular releases
Project
ends
2014
2015
Q2
Q3
Q4
Q1
Q2
milestone releases
tbd (1-4)
weeks
Image courtesy of Vichaya Kiatying-Angsulee / FreeDigitalPhotos.net
Source: https://en.wikipedia.org/wiki/File:Scrum_process.svg

---
No deliverables yet, but...
Source: https://github.com/openETCS/management/blob/master/FPP/11025_openETCS_FPP_Annex_v301.pdf
Image: ddpavumba / FreeDigitalPhotos.net

---
… but concrete results (primary tools)
Formalism / Tool	Status
SCADE 6.3.1	Done
ERTMSFormalSpecs	Done
CORE Workstation 5.1	Stopped
Event-B / Rodin 2.7 with ProR, ProB or AnimB and toolkit of provers (AtelierB, SMT,...)	Done
ClassicalB / AtelierB 4.0.2	Done
Why3 0.80	Stopped
GNATprove	Done
SysML/EA, RT-Tester	Done
GOPRR (GOPPRR) meta meta model / MetaEdit+	Done
SysML / Papyrus	Done
SystemC	Done
UPPAAL	Moved
Petri Nets / Design/CPN	Done

---
… but concrete results (secondary tools)
Formalism / Tool	Model transformation	Requirement management	Validation	Verification	Safety Analyses
AtelierB			X	X
SCADE Suite	X	X	X	X
UPPAAL			X	X
Rodin + pluggins (ProR, ProB, SMT solvers, IUML,...)	X	X	X	X	X
CPN-Tools & SPENAT			X	X	X
Goal Structuring Notation (GSN)		X			X
MaTeLo (Model Based Testing tool based on Markov Chains)		X	X
Safety Architect (System Safety Analysis tool)					X
RT-tester			X	X
Eclipse ProR		X
Fiacre and Tina, model-checking toolbox for Time Petri Nets				X
SPARK Ada

---
Thanks to the team
WP 7 Leadership
Michael Jastram / Formal Mind
Task Leader 7.1 and 7.2
Marielle Petit-Doche / Systerel
Task Leader 7.3
Jan Peleska & Cécile Braunstein
University of Bremen
Task Leader 7.4
Jonas Helming / Eclipse Source
Thanks
to the openETCS WP7 Team
Image courtesy of sritangphoto / FreeDigitalPhotos.net