openETCS Workshop
openETCS itea2 Review
WP7 – Toolchain Development
openETCS@ITEA2 Project
Michael Jastram
Paris, July 3rd 2013

---
The Big Picture
RM Tool
WP7
Toolchain
WP3
Modeling
Modeling Tools
Safety Analysis Tools
WP2
Requirements
Requirements
WP4
V&V
V&V Tools
Model Transformation
Tools
WP5
Demonstrator
Code Generation Tools
Image courtesy of -Marcus- / FreeDigitalPhotos.net
Traceability
Integration
Feedback

---
Timeline
Today
OpenETCS
Kick-Off
First benchmark started
Decision on Primary Tooling
Second Release of tool chain
Decision on Primary Tooling
11 benchmarks underway
WP7: Tooling
WP3: Modeling
First release of tool chain
Split of WP3
2013
2012
2014
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Development Infrastructure
WP7 DoW complete
 WP2 deliverables complete
Architecture
Decomposition & Distribution of work
1st Scrum Sprint
First preliminary WP2 deliverables
Image courtesy of -Marcus- / FreeDigitalPhotos.net

---
2014 – 2015: Regular releases
Project
ends
2014
2014
Q2
Q3
Q4
Q1
Q2
tbd (1-6)
months
Image courtesy of Vichaya Kiatying-Angsulee / FreeDigitalPhotos.net
Source: https://en.wikipedia.org/wiki/File:Scrum_process.svg

---
No deliverables yet, but...
Source: https://github.com/openETCS/management/wiki/State-of-Deliverables

---
Thanks to the team
Task Leader 7.1 and 7.2
Marielle Petit-Doche
Task Leader 7.3
Cécile Braunstein
Task Leader 7.4
Jonas Helming
Who did the work?
The openETCS WP7 Team
Image courtesy of sritangphoto / FreeDigitalPhotos.net

---
Backup Content
Image courtesy of Vichaya Kiatying-Angsulee / FreeDigitalPhotos.net

---
List of the 11 Benchmarks