openETCS Workshop
openETCS ITEA final Review
WP7 – Toolchain Development
supported by:
openETCS@ITEA2 Project
Michael Jastram
Munich, December 12th, 2014

---
The Big Picture
RM Tool
WP2
Requirements
WP7
Toolchain
WP3
Modeling
Modeling Tools
Safety Analysis Tools
Requirements
WP4
V&V
V&V Tools
Feedback
Model Transformation
Tools
WP5
Demonstrator
Code Generation Tools
Image courtesy of -Marcus- / FreeDigitalPhotos.net
Traceability
Integration
Qualification

---
Workpackage Structure
WP7 Toolchain
Michael Jastram / Formal Mind
T7.1 Primary Toolchain
Marielle Petit-Doche / Systerel
T7.2 Secondary Toolchain
Marielle Petit-Doche / Systerel
T7.3 Toolchain Development
Michael Jastram / Formal Mind
Cécile Braunstein / University Bremen
T7.4 Ecosystem
Michael Jastram / Formal Mind
Jonas Helming / EclipseSource
Image courtesy of Vichaya Kiatying-Angsulee / FreeDigitalPhotos.net

---
Timeline
Split of WP3
WP7 DoW complete
12 benchmarks underway
Decision on Tooling
First release of tool chain
Data Dictionary Plugin
RT Tester Integration
2013
2012
2014
Q3
Q4
Q1
Q2
Q3
Q4
Q1

---
Timeline
Split of WP3
WP7 DoW complete
12 benchmarks underway
Decision on Tooling
First release of tool chain
Data Dictionary Plugin
RT Tester Integration
2013
2012
2014
Q3
Q4
Q1
Q2
Q3
Q4
Q1
Project
ends
2015
2014
Q3
Q4
Q2
Q3
Q4
Q1
Q2
Tool Qualification, Documentation, Quality & Test Plans, CI, etc.
Migration to Eclipse Luna
Escalation Resource Bottlenecks
Resolved
Scade Integration Prototype
Scade-to-Open Roadmap
Word-to-ReqIF Converter
SysML-to-B translator
Traceability Architecture
Traceability Plugin
Safety Architect Integration
Scade Systems abandoned
Image courtesy of -Marcus- / FreeDigitalPhotos.net

---
Final Toolchain

---
Status Deliverables
1. D7.1: Evaluation Primary Tools: Delivered
2. D7.2: Evaluation Secondary Tools: Delivered
3. D7.3: Qualification Process: Delivered
4. D7.4: First Toolchain Release: Delivered
5. D7.5: Ecosystem Artefacts: Delivered

---
Achievements
Production Quality
- openETCS Tool
- openETCS Tool Build Infrastructure
- Tool Documentation Plugin
- ERTMSFormalSpecs
- Subset-openETCS-Translation
- Model-Building-CI
- CI for Modeling
- Eclipse Safety Framework Integration
- RT-Tester Integration
- Bitwalker Data Dictionary
Prototypes
- SysML Constraints Checks
- SysML-to-Scade
- SysML-to-B
- Acceleo-based Code Generation
Documents/Studies
- openETCS User Handbook
- Traceability Architecture Roadmap
- Migration Roadmap Scade2Open
- Test-Plan
- Qualification-Plan

---
Demo
Image courtesy of Stuart Miles / FreeDigitalPhotos.net

---
Outlook

---
Thank you for your attention
Questions?
Image courtesy of sritangphoto / FreeDigitalPhotos.net

---
Backup

---
openETCS:
open Extended Tool Construction Set